WORKS COMMITTEE MEETING

 

NOTICE IS HEREBY GIVEN THAT A WORKS COMMITTEE MEETING OF THE COUNCIL OF THE CITY OF RANDWICK WILL BE HELD IN THE COUNCIL CHAMBER, TOWN HALL, 90 AVOCA STREET, RANDWICK, ON TUESDAY, 12TH FEBRUARY, 2002 AT 6:00 PM

Director Asset & Infrastructure Services' Report 1/2002 
 

 

	SUBJECT:
	WEST KINGSFORD / KENSINGTON TRAFFIC STUDY 


 

 

	DATE:
	5 December, 2001
	FILE NO:
	R/0260/02    98/S/3800    98/S/4405 


 

 

REPORT BY:            DIRECTOR ASSET & INFRASTRUCTURE SERVICES     

 

INTRODUCTION:
 

The purpose of this report is to inform Council of the current status of investigations into traffic conditions in the West Kingsford/Kensington area.

 

Council at its Works Committee meeting held on 11 September 2001 considered a report on traffic conditions in Eastern Avenue, Kingsford.

 

Following consideration of the matter, Council resolved that:

 

a)         ‘This matter be deferred in order to call a meeting of West Ward Councillors, other interested Councillors, the Kensington Chamber of Commerce, the Kensington Community Traffic Committee, Council officers and any other interested parties, as appropriate to discuss this matter further; and
 

b)         Council write to the Police Department requesting information regarding speed enforcement by the Highway Patrol in the Kensington area, in particular have the police been doing any speed enforcement in the area and if so, how many infringements have been issued.”
 

ISSUES:
 

Having regard to paragraph (b) above, the Highway Patrol has advised that Cottenham Avenue, Boronia Street, Tunstall Avenue and Gardeners Road receive regular surveillance under general taskings.  Although the exact number of tickets issued cannot be easily determined, it is known that many tickets have been issued in these streets and in particular Cottenham Avenue, north of Day Avenue, received the highest number of infringements.

 

In accordance with paragraph (a) above, a meeting was arranged and held on Monday, 3 December 2001 in the Customer Service Centre meeting room.

The meeting was held in two sessions and Mr Chris Stapleton (Christopher Stapleton Consulting Pty Ltd), the traffic consultant investigating the Kensington Urban Improvement Program, briefed the meeting.  The traffic investigations have been extended from the Kensington town centre to a local area traffic management study.

 

Councillors Peter Schick and John Procopiadis, Mrs D Grusovin MP, Member for Heffron, Sima Truuvert, Melissa Green, Jason Scoufis, John Stephens and Chris Stapleton attended the first session.

 

The second session included the above attendees and local residents - Tim Marwedel, Jan Ryan, Bob Wilson (Kensington Community Traffic Committee), Maria Alexandrou (Kensington Chamber of Commerce) and Spiros Magiros.  An apology was received from Mr Chris Bland.

 

An earlier meeting was also held with the convenor of the Kensington Community Traffic Committee, Dr Terry Lustig on 14 November 2001 as he was unable to attend the main meeting on 3 December 2001.

 

The study area under consideration is generally bounded by Southern Cross Drive – Dowling Street – Dacey Avenue – Alison Road – Doncaster Avenue - Anzac Parade – Gardeners Road.

 

From the above meetings, there was a clear indication that most people were concerned about by-passing traffic using the local residential streets and vehicles speeding in their streets.  Mr Stapleton noted the comments and put forward his views for undertaking a study of the area.

 

The study forms an extension of the Kensington UIP and Mr Stapleton has developed a step process for the investigations and this procedure was generally accepted at the above meetings.  A copy of the proposed study program is attached.

 

The consultant intends to work closely with the Kensington Community Traffic Committee representatives and has requested their assistance with local community polling and feedback.

 

As noted on the attached program, the next task (step 3) is to conduct an ideas workshop in February leading through to the final task (step 14) – adoption of a plan in November 2002.  However, it should be noted that the consultant has raised the need to be aware that during the community consultation process, further feedback may be required depending on the issues raised by various groups in the community and this could extend the time table.

 

Also, Council officers have recently collected a considerable amount of traffic data in the local streets of the study area that will be used in the study.

 

CONCLUSION:
 

It is considered that the proposed process for the study as detailed by the consultant provides for very good community consultation and involvement with a holistic approach.

 
RECOMMENDATION:
 

That the report be received and noted.

 

ATTACHMENT/S:
 

Copy of the study program 

 

 

 

 

 

 

 

 

	………………………………
	………………………………

	TIM MCCARTHY 
	JOHN STEPHENS 

	ACTING DIRECTOR ASSET & INFRASTRUCTURE SERVICES 
	TRAFFIC ENGINEER 
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MINUTES OF THE WORKS COMMITTEE MEETING OF THE
COUNCIL OF THE CITY OF RANDWICK
HELD ON TUESDAY, 12TH FEBRUARY, 2002 AT 6:22 P.M.
 

5.1       DIRECTOR ASSET & INFRASTRUCTURE SERVICES' REPORT 1/2002 - WEST KINGSFORD / KENSINGTON TRAFFIC STUDY. (R/0260/02 xr 98/S/3800 xr 98/S/4405)
 

W3      RESOLUTION:  (His Worship the Mayor, Cr D. Sullivan/Schick) that the Director Asset & Infrastructure Services’ Report No. 1/2002 be received and noted.
 
MOTION: (His Worship the Mayor, Cr D. Sullivan/Schick) SEE RESOLUTION.
 
